# Prompt Engineering for Software Engineering - Lab

Name: Nancy Jelagat Tenai

# Exercise A: Explaining the SDLC

## Prompt 1 - Zero-Shot

Prompt: Explain the software development life cycle.

### AI Response

The Software Development Life Cycle (SDLC) is a structured process used to plan, build, and maintain software. It typically has six to seven stages: (1) Planning, where the project's goals, scope, and feasibility are defined; (2) Requirements Analysis, where the needs of stakeholders are gathered and documented; (3) Design, where the system architecture and technical approach are worked out; (4) Implementation (Coding), where developers actually write the software; (5) Testing, where the software is checked for bugs and verified against requirements; (6) Deployment, where the finished product is released to users; and (7) Maintenance, where the software is updated, patched, and improved over time. Different organizations use different models to move through these stages, such as Waterfall, which is linear, or Agile, which is iterative. The goal of the SDLC is to produce high-quality software efficiently and predictably.

### Summary (3–5 sentences)

The zero-shot response gave a correct, textbook-style overview of the SDLC's seven phases in a single dense paragraph. It covered the core vocabulary (Planning, Requirements, Design, Implementation, Testing, Deployment, Maintenance) accurately but generically. It made no assumptions about who was reading it, so it read like an encyclopedia entry rather than something tailored to a specific reader or purpose. There was no formatting, so the phases blurred together and would be harder to skim or use as a reference.

## Prompt 2 — Role Prompting

Prompt: You are a senior software engineering mentor onboarding a new junior developer who has just joined a five-person startup team. Explain the Software Development Life Cycle (SDLC) to them. Write your answer as a short onboarding guide, with a numbered heading for each phase, and include one practical tip per phase that a junior developer should keep in mind while working on our team.

### AI Response

Welcome to the team! Here's a quick guide to the SDLC so you know what to expect at each stage of a project:

1. Planning —We decide what we're building and why, and rough out timeline and resources. Tip: ask 'what problem are we actually solving?' early; it saves rework later.
2. Requirements Analysis — We talk to stakeholders and write down what the product needs to do. Tip: write requirements down even if they seem obvious — assumptions are where startups get burned.
3. Design — We sketch the architecture, data model, and key technical decisions before coding. Tip: don't be afraid to ask 'why' about an existing design choice; it's how you learn the codebase.
4. Implementation — We write the code, usually in small, reviewable chunks. Tip: keep pull requests small; small PRs get reviewed faster and are easier to debug.
5. Testing — We verify the code works and doesn't break existing functionality. Tip: write the test before you're 'sure' the code works — it catches more than you'd expect.
6. Deployment — We release the software to real users, often gradually. Tip: always know how to roll back a deployment before you ship it.
7. Maintenance — We fix bugs, respond to user feedback, and keep the system healthy. Tip: treat bug reports as free user research, not just chores.

### Summary (3–5 sentences)

The role-prompted response reorganized the same seven SDLC phases into a numbered onboarding guide with a practical tip attached to each stage. Because the AI was told the audience (a junior developer joining a small startup team) and the format (numbered headings with tips), the content became more actionable and specific to a real working context. It kept the technical accuracy of the zero-shot version but added a mentoring tone and startup-relevant advice (small PRs, rollback plans, treating bugs as research). The structure also made it far easier to scan and reference later, unlike the single block paragraph from Prompt 1.

## Comparison

Which response was more useful?: The role-prompted response, because it was scoped to a specific reader and use case rather than being a generic definition.

What did you change?: I added a role for the AI (senior mentor), a specific audience (a junior developer on a five-person startup team), and a specific output format (numbered headings, one tip per phase).

How did the role and audience affect the response?: Giving the AI a role and audience shifted the tone from neutral/textbook to mentoring and practical, and it caused the AI to add team-specific advice (small PRs, rollback plans) that had no equivalent in the zero-shot answer. Specifying the format also forced the content into a scannable structure instead of a single paragraph.

# Exercise B: Software Development Models

## Prompt

A company is deciding how to develop a new software product. For each of the four situations below, recommend the most appropriate software development model — choosing from Waterfall, Agile, Spiral, or V-Model — explain why it is appropriate, and briefly mention one limitation of that model. Present your answer as a table with columns: Situation, Recommended Model, Justification, Limitation.

1. A project with stable, clearly defined requirements.
2. A startup where requirements change frequently based on user feedback.
3. A large project with significant technical and security risks.
4. A project where testing and verification are extremely important.

### AI Response

| Situation | Recommended Model | Justification | Limitation |
| --- | --- | --- | --- |
| 1. Stable, clearly defined requirements | Waterfall | Requirements won't change, so a linear plan-design-build-test-release sequence is efficient and predictable. | Very inflexible if a requirement turns out to be wrong or incomplete. |
| 2. Startup, frequently changing requirements | Agile | Short iterations and continuous feedback let the team adapt the product as user needs become clearer. | Less predictable scope, timeline, and budget, which can be hard to communicate to stakeholders. |
| 3. Large project, high technical/security risk | Spiral | Repeated risk-analysis cycles let the team identify and mitigate technical and security risks before committing further investment. | Expensive and time-consuming due to the repeated risk analysis; needs risk-assessment expertise. |
| 4. Verification and testing are critical | V-Model | Every development phase is paired with a corresponding test phase, so verification is built in rather than left to the end. | Still fairly rigid like Waterfall, so it struggles if requirements need to change mid-project. |

## Reflection

The main thing I learned is that the 'best' development model depends less on the technology and more on how stable the requirements are and how much risk the project carries. Waterfall and V-Model work well when requirements are locked in and testing needs to be rigorous, while Agile is a better fit when requirements are expected to evolve, as with an early-stage startup. Spiral stood out as the model for high-risk, high-investment projects, since it builds risk analysis directly into the process rather than treating it as an afterthought. Overall, choosing a model is really a trade-off between predictability and flexibility, and the right choice should follow from the project's characteristics rather than personal preference.

# Exercise C: Requirements Extraction

## Client Brief

A local bookstore needs software to: track books, quantities and prices; manage supplier payments; alert staff when stock is low; identify best-selling books; allow customers to check availability online; and produce clear records for a part-time assistant. The owner has a limited budget.

## Prompt

Here is a client brief for a bookstore inventory and sales system: [brief pasted above]. Analyze this brief and produce: (1) Functional requirements, (2) Non-functional requirements, (3) Must Have requirements, (4) Should Have requirements, (5) Nice to Have requirements, and (6) Questions or ambiguities that need clarification. Use MoSCoW prioritization and organize your answer with clear headings.

### AI Response

### 1. Functional Requirements

- Add, edit, and remove book records (title, quantity, price, supplier).

- Track stock levels in real time as sales occur.

- Generate low-stock alerts for staff when quantity falls below a threshold.

- Record and track supplier payments.

- Generate a best-sellers report over a selectable time period.

- Provide a customer-facing page to check whether a book is currently in stock.

- Produce simple, clear records/reports that a part-time assistant can generate without training.

### 2. Non-Functional Requirements

- The system should be low-cost to run and maintain, given the owner's limited budget.

- The interface should be simple enough for a part-time, non-technical assistant to use.

- Stock and availability data shown to customers should update promptly (near real time).

- The system should be reasonably secure, especially around payment and supplier data.

- The system should be reliable during normal store hours.

### 3. Must Have

- Book, quantity, and price tracking.

- Low-stock alerts.

- Basic supplier payment tracking.

### 4. Should Have

- Best-seller identification/reporting.

- Simple exportable records for the part-time assistant.

### 5. Nice to Have

- Customer-facing online availability checker.

- Automated supplier payment reminders.

### 6. Questions / Ambiguities

- What counts as 'low stock' — is the threshold the same for every book, or set per title?

- Does 'manage supplier payments' mean tracking what's owed, or actually processing payments (e.g., integrating with a bank or payment provider)?

- Is the online availability checker meant to just show in-stock/out-of-stock, or also let customers reserve a book?

- What is the actual budget ceiling, and does it rule out paid third-party services (e.g., hosting, payment processing)?

- How many staff/users need accounts, and do they all need the same level of access?

## Evaluate

Two things the AI did well: It correctly separated functional from non-functional requirements instead of mixing them, and it flagged real ambiguities (like what 'low stock' means) rather than silently inventing an assumption.

One thing it missed or categorized incorrectly: Supplier payment tracking was placed under 'Must Have,' but the brief doesn't make clear whether payment processing is core to the business problem or a nice-to-have convenience — this should probably have been flagged as a Should Have pending clarification.

One improvement to your prompt: I would add an instruction like 'if a requirement's priority is ambiguous based on the brief, explicitly say so instead of assigning it confidently,' so the AI flags its own uncertainty in the MoSCoW categorization rather than presenting a guess as fact.

# Exercise D: Prompt Iteration Challenge

Scenario: planning a mobile application that allows university students to book campus study rooms.

## Version 1

Prompt: Give me a project plan for a study room booking app.

### AI Response

Sure! Here's a basic project plan: 1) Gather requirements from the university, 2) Design the app's screens and database, 3) Build the app, 4) Test it, 5) Launch it to students, 6) Maintain and fix bugs afterward. Let me know if you'd like more detail on any step.

What is missing?: No timeframes, no deliverables, no team roles, no budget, no risks or mitigations, and no real detail — it's just a restatement of the generic SDLC phases with no specifics tied to this project.

## Version 2

Prompt: Give me a project plan for a mobile app that lets university students book campus study rooms. The app needs to show room availability, let students reserve a time slot, and send reminders before a booking. Include rough time estimates for each phase.

What you changed: Added specific feature context (availability view, reservations, reminders) and explicitly asked for time estimates.

Why: The Version 1 response was too generic because the AI had no details about what the app actually does; adding features grounds the plan in this specific project, and asking for time estimates addresses one of the biggest gaps identified after Version 1.

## Version 3

Prompt: Give me a project plan for a mobile app that lets university students book campus study rooms, with features for viewing room availability, reserving time slots, and receiving booking reminders. The project has a small team (2 developers, 1 designer, 1 project lead) and a 10-week timeline. Include time estimates per phase, key deliverables for each phase, and the main risks that could delay the project.

What you changed: Added team composition, an overall timeline constraint (10 weeks), and explicitly asked for deliverables and risks in addition to time estimates.

Why: Version 2's plan still wasn't usable for actual planning — there were no named deliverables to check work against, no sense of who does what, and no acknowledgment of what could go wrong. Constraining the team size and timeline also forces more realistic time estimates instead of generic ones.

## Version 4 — Final Prompt

Prompt: Create a detailed project plan for a mobile app that lets university students book campus study rooms, with features for viewing real-time room availability, reserving time slots, and receiving booking reminders. The team consists of 2 developers, 1 designer, and 1 project lead, working over a 10-week timeline with a limited student-project budget. Structure the plan around all seven SDLC phases (Planning, Requirements Analysis, Design, Implementation, Testing, Deployment, Maintenance). For each phase, include: a time estimate, key deliverables, at least one project risk, a mitigation strategy for that risk, and which team role(s) are primarily responsible. Finish with a rough overall budget breakdown.

### AI Response

| Phase | Time | Key Deliverable(s) | Risk | Mitigation | Owner(s) |
| --- | --- | --- | --- | --- | --- |
| 1. Planning | 1 week | Project charter, feature list, success criteria | Scope creep from stakeholder wishlist | Lock a 'must-have' feature list before design starts | Project Lead |
| 2. Requirements Analysis | 1 week | User stories, functional/non-functional requirements doc | Misunderstanding how students actually search for rooms | Run 3–5 quick student interviews before finalizing requirements | Project Lead, Designer |
| 3. Design | 1.5 weeks | Wireframes, database schema, API design | Design doesn't match backend data model | Designer and developers review schema together before build starts | Designer, Developers |
| 4. Implementation | 3 weeks | Working booking flow, availability view, reminder notifications | Two developers, limited time, may underestimate integration work | Split work by feature (booking vs. reminders) with a mid-point check-in | Developers |
| 5. Testing | 1.5 weeks | Test cases, bug list, verified booking flow | Double-bookings or race conditions on popular rooms | Write specific test cases for concurrent booking attempts | Developers, Project Lead |
| 6. Deployment | 0.5 week | App released to a pilot group of students | Low adoption if students don't know the app exists | Partner with the university library/student union to promote launch | Project Lead |
| 7. Maintenance | 1.5 weeks (post-launch) | Bug fixes, feedback log, v1.1 backlog | Team availability drops after the course/project ends | Agree in advance on a minimal on-call plan for critical bugs only | Developers |

### Rough Budget Breakdown

- Hosting & backend services (10 weeks + pilot period): low-cost/free-tier cloud hosting.

- App store / distribution fees (if applicable): one-time developer account fee.

- Design tools & prototyping software: free/student-tier licenses where possible.

- Contingency (~10% of estimated costs) for unplanned tooling or testing needs.

## Final Reflection

Did your prompt improve from Version 1 to Version 4? What changes made the biggest difference?: Yes — Version 1 produced a generic six-step outline with no usable detail, while Version 4 produced a plan with real time estimates, deliverables, risks, and ownership tied to an actual constrained team and timeline. The biggest difference came from two changes: adding concrete constraints (team size, timeline, budget) in Version 3, which forced the AI to reason about trade-offs instead of giving generic advice, and explicitly naming the required structure (all seven SDLC phases plus risk/mitigation/owner columns) in Version 4, which stopped the AI from leaving anything out.

# Overall Reflection

### 1. What makes a prompt effective?

An effective prompt gives the AI clear context (who it should act as, who the audience is, and what the output will be used for), a specific and unambiguous task, and a defined format for the response. Vague prompts get vague, generic answers.

### 2. Which prompting technique did you find most useful?

Role and format prompting was the most useful technique in this lab. Simply telling the AI who it was writing for and what structure to use (headings, tables, specific sections) consistently produced more usable, targeted answers than the same request phrased with no role or format.

### 3. Why is context important when working with AI?

Without context, the AI has to guess at the reader's needs and falls back on generic, textbook-level answers. Context — like team size, budget, audience, or constraints — lets the AI tailor its reasoning to the actual situation, the same way it does for a human giving advice.

### 4. Why should we review AI-generated responses instead of accepting them automatically?

AI responses can sound confident while still being incomplete, generic, or subtly wrong — for example, the bookstore exercise showed the AI assigning a MoSCoW priority to an ambiguous requirement without flagging the uncertainty. Reviewing responses critically catches these gaps before they turn into bad decisions or missed requirements.

### 5. How can AI support software engineers across the SDLC?

AI can help at nearly every phase: summarizing and structuring requirements during Planning and Analysis, drafting design options or documentation during Design, accelerating boilerplate coding during Implementation, generating test cases during Testing, drafting release notes during Deployment, and triaging or explaining bugs during Maintenance. Across all of these, it works best as an assistant that produces a first draft or a second opinion — the engineer still needs to verify, adapt, and take responsibility for the final result.